Development Log

ENT208TC: Industry Readiness — Spring 2026

⚠ Submission Requirement — Read This Now You submit this document in Week 11 together with its SharePoint version of history. The version of history proves that you wrote entries week by week — not all at once before the deadline. Without it, your log cannot be verified. This only works if you keep the file on XJTLU SharePoint from the start. Google Docs does not produce compatible version history. Moving to SharePoint later loses your earlier history. Start on SharePoint now. Tip: Edit directly in SharePoint’s Word Online, so every save creates a version automatically.

Team Information

| Team Name | GreenSight_AI |
| --- | --- |
| Session & Group | Session [3] — Group [9] |
| Academic Year | 2025–2026 |
| Pathfinder | Bo Zhang |
| GitHub Repository | LLX-233/GreenSight_AI https://github.com/iuany7/Greenhome |

Team Members

| Full Name | Student ID |
| --- | --- |
| [Yufan Shi] | [2363487] |
| [Kai Feng] | [2360947] |
| [Peile Yu] | [2363117] |
| [Jiahao Liu] | [2364001] |
| [Guangyao Shen] | [2363260] |
| [Qizhe Tang] | [2364144] |
| [Kexu Chen] | [2359945] |
| [Haoyi Xu] | [2363916] |

Sharing Checklist

| ☐ | Dev Log link included in Project Brief |
| --- | --- |
| ☐ | Link sent to pathfinder |
| ☐ | Link sent to module leaders |

Sharing setting: “Anyone at XJTLU with the link can view and comment.”

Evidence Quality — Quick Reference

Your pathfinder can’t verify what isn’t linked. Link everything as you go. Photos and screenshots are great evidence — host them on GitHub, Google Drive, or SharePoint and link here rather than pasting into this document.

| Weak ✘ | Strong ✔ |
| --- | --- |
| “Made progress on the app” | GitHub commit showing the change |
| “Talked to users” | Interview notes with direct quotes |
| “Worked on design” | Figma link: before and after |
| “Fixed a bug” | GitHub issue + commit that closed it |
| “Built a prototype” | Photo/video link showing it working |

WEEK 3  —  20/03/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: [This week, the team turned the early GreenSight AI concept into a working hardware-based prototype, stabilized the core monitoring functions, and coordinated filming and documentation in a clear and organized way.]

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi] | [Team leader. Take charge of overall project progress and task assignment, making sure every phase has a clear responsible person. Made a comprehensive plan for the tasks to be completed this week, monitored the progress of the sensor UI production, set the time and location for video shooting, and advanced the progress of the DevLog. Participate in video shooting] |
| [Kai Feng] | [Main job is to help organize the project schedule and coordinate members’ time for rehearsals and video recording. Assisted the team leader in task allocation, gained a deep understanding of the sensor manufacturing process and the characteristics of the finished products, and was responsible for explaining the technical features of the sensors during video shooting. Participate in video shooting and act as the keynote speaker.] |
| [Peile Yu] | [As planning coordinator. Oversee the entire project progress, manage our general directions. Coordinate between the software and hardware teammates to make sure everything goes smoothly, driving the project forward with efficiency and precision. Participate in video shooting] |
| [Jiahao Liu] | [Mainly responsible for the programming of the equipment ensures that the sensor data can be accurately read and displayed on the device. I handled device programming using UIflow: sensor setup, live display, and auto-recovery. Delivered 2-second refresh rate, zero point one degrees Celsius precision, and disconnect handling—zero code, 3-hour build. "Participate in video shooting] |
| [Guangyao Shen] | [Mainly responsible for making device-side algorithms better to keep data updates fast and correct. Focus on improving system speed by tuning code, cutting down delays, and keeping data safe and sound across update cycles. Work with different teammates to put solid solutions in place that support high-speed data sync and smooth device operation. Participate in video shooting] |
| [Qizhe Tang] | [Main job is to make sure all the hardware works perfectly. Focused on setting up the sensors, fixing any data reading issues, and ensuring the device connects smoothly with the UIFlow software. Participate in video shooting] |
| [Kexu Chen] | [Responsible for documenting our team’s progress throughout the project. Specifically, keeping track of our weekly updates, any challenges we run into, and how we solve them. Record our ideas, reflections, and any key takeaways from our discussions. Participated in the completion of the content of the DevLog.Participate in video shooting] |
| [Haoyi Xu] | [The video director of our group. Mainly responsible for the planning of this video, which presents the work results of our current stage. Show everyone our group’s achievements through the video, including the functions of detecting temperature and humidity and triggering an alarm when the reading exceeds the set range, as well as the work content of each group member. Participate in video shooting] |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keep the file fast.

- [Link 1— https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/11567a240a02cbfdd6b54d1c0129b58.jpg] （paper evidence）

- [Link 2 — https://greensight-ai-ui-ux-li59.bolt.host] (bolt account)

- [Link 3] https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/73a639d030ba7557944a16dad4f3a32.jpg] (hardware function)

Key Decision

| Decision | [To develop "GreenSight AI" as an IoT-based hardware system focusing on real-time environmental monitoring (temperature, humidity, and atmospheric pressure) with a simplified three-color visual warning system.] |
| --- | --- |
| Why | [Our target users—students and beginner gardeners—often lack the time or experience to identify early signs of plant stress. Automated monitoring with immediate visual signals (Red for high, Blue for low, Green for normal) allows for proactive care before any visible damage occurs.] |
| Alternative | [We considered creating a manual-entry plant care app. However, we rejected this because manual tracking is unreliable for busy users and does not solve the core pain point of environmental conditions shifting unnoticed throughout the day.] |

Challenges

| What happened | [During the initial hardware setup with M5Stack and UIFlow, we encountered significant data reading errors, system latency, and unstable device connections.] |
| --- | --- |
| What we did | [The technical team collaborated to optimize the device-side algorithms and refine the logic structures. By streamlining the code, we achieved a stable 2-second refresh rate and implemented an auto-recovery protocol to handle potential disconnections.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| [Yufan Shi] | [Next week, I’ll continue overseeing overall project progress, further refine task assignments with clear responsibilities and deadlines for Checkpoint 1 prep, track progress closely, manage project file archiving, and assist with weekly status records and Project Brief follow-ups.] |
| [Kai Feng] | [Next week, I will finalize role assignments, improve the Project Brief based on AI feedback, and complete the PRD with user stories, features, and initial technical architecture. We will also decide the final Must-have features using the MoSCoW method, set up the Kanban board, assign tasks to each member, and prepare the Dev Log and checkpoint materials in advance. Meanwhile, I’ll assign different tasks to group members to make sure that we will we will work in a more organized and efficient way.] |
| [Peile Yu] | [I will formalize a detailed execution plan addressing the project’s pain points and lead the team in optimizing our current prototype. I also plan to finalize the video structure and ensure all project milestones are aligned with our updated long-term development strategy.] |
| [Jiahao Liu] | [In class, I confirmed role assignments with my team members, collaboratively compiled a prioritized feature requirements list, set up a task board with named owners, and initiated the project planning document — laying a solid foundation for the coding development that begins next week.] |
| [Guangyao Shen] | [Next week, I will focus on clarifying task objectives and proceeding with code-level optimizations. This involves refining logic structures, improving efficiency, and ensuring the implementation aligns closely with defined goals. By prioritizing clarity in both planning and execution, I aim to deliver more maintainable, high-performance code that meets requirements precisely.] |
| [Qizhe Tang] | [Next week, I will conduct 3-5 short user interviews with college students to validate our HMW statements and research existing lightweight competitor apps.] |
| [Kexu Chen] | [Next week, I will continue to document the process of our team's product production, noting down the difficulties encountered, the solutions, and thinking up the unique competitive advantages of our product. I will also keep improving the devlog.] |
| [Haoyi Xu] | [Next week, I will support the team in refining the PRD by organizing user stories and clarifying key features. I will also help break down Must-have features into task cards and contribute to setting up the Kanban workflow. In addition, I will start planning the visual communication of our project, preparing for the final video presentation to clearly demonstrate our system.] |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Who | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi] | [This week, I joined the video shooting, helped organize and archive project files, followed up on the team’s Checkpoint 1 preparation, and completed weekly status records. I learned that clear file management and progress tracking are essential for keeping group work organized before submission.] |
| [Kai Feng] | [I supported coordination by arranging schedules, rehearsal and recording times, assisting task allocation, and joining filming. As the main speaker, I proposed sensor-based temperature, humidity and air-pressure monitoring, color warnings, and a high-temperature alarm. I learned that strong coordination helps turn early ideas into presentable project outcomes.] |
| [Peile Yu] | [This week, I executed hardware implementation tasks and filmed our project video. By analyzing project bottlenecks in group discussions, I identified core pain points and defined our future roadmap. I learned to align technical execution with strategic planning, ensuring all team efforts effectively addressed our most critical development needs.] |
| [Jiahao Liu] | [This week, I handled the device-side programming in UIFlow and helped make the temperature and humidity readings stable enough for demonstration. I learned that even a simple prototype needs careful refresh control and recovery logic if we want the hardware to feel reliable in real use.] |
| [Guangyao Shen] | [This week, I used AI to support code solution development, clarified task objectives, and improved the implementation through code-level optimization. I refined logic structures and efficiency while keeping the code aligned with our goals. I learned that AI is most useful when combined with clear human judgement.] |
| [Qizhe Tang] | [This week, I contributed to the ideation process by adding “signal” sticky notes about daily digital frustrations. I helped synthesize these ideas into our “How Might We” statements and supported the A1 gallery walk poster design. I learned how early research signals can be transformed into clearer design opportunities.] |
| [Kexu Chen] | [This week, I helped edit the Dev Log by documenting the difficulties our team faced during production and the solutions we adopted. I also participated in the video shooting. I learned that detailed documentation makes the team’s progress, problems, and decisions easier to review and justify.] |
| [Haoyi Xu] | [This week, I contributed by taking the role of video director, planning how our project outcomes are presented and demonstrated. I helped organize the structure of our video and worked with team members during filming. This experience improved my ability to manage collaborative tasks in a clear and engaging way.] |

AI Tools This Week

Tools & tasks: [Gemini AI will be used as a coding support tool for the sensor driver, helping us understand sample code, improve the structure of the driver logic, and debug sensor-related problems during development. ChatGPT will be used to support project planning and decision-making, such as refining the Project Brief, comparing feature options, and helping us decide the most suitable Must-have features using the MoSCoW method. These AI tools will only be used as assistants, while the team will remain responsible for all final choices, implementation work, testing, and checkpoint submissions.] One specific moment: [Our original target was rather broad. We asked GPT whether this would have good market competitiveness. GPT believed that by setting the target to specific and narrow scopes such as "students, home growers, greenhouse projects", it would have better market competitiveness and a clearer market positioning. ]

WEEK 4  —  27/03/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: This week, we have narrowed the project into a clear and practical first sprint, confirmed the core Must-have features, and translated them into a working PRD, Kanban tasks, and an initial build workflow.

Roles:

Yufan Shi — Product Manager (group leader)

Kai Feng — User Researcher

Peile Yu — Technical Lead

Jiahao Liu — Frontend Developer

Guangyao Shen — Backend Developer

Qizhe Tang — Hardware / Technical Support

Kexu Chen — Documentation & IP

Haoyi Xu — UX/UI Designer & QC

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi] | [Monitor team progress and Kanban board flow; verify completion of this week’s task list; collect live work links (evidence) for all members; meticulously record Pathfinder’s feedback.] |
| [Kai Feng] | [Supported the Week 4 planning of GreenSight AI by connecting user research with the team’s product decisions. Reviewed planting pain points for home growers and small greenhouse users, refined the user personas, and helped judge whether the proposed monitoring workflow, market need, and solution were realistic. Also contributed to Mission 3 by helping narrow the scope to three practical Must-have features, refining the monitoring-related user stories and acceptance criteria, and checking that the Kanban tasks and sprint goal stayed aligned with the user workflow.] |
| [Peile Yu] | [Maintain GitHub repository branch rules; initialize the React Native/Flutter codebase structure; configure environment dependencies and push the foundational code to the Main branch; Create Kanban in GitHub.] |
| [Jiahao Liu] | [Code the static UI components for the Home Screen dashboard (e.g., circular charts, button states) and set up state Hooks to prepare hardware data integration.] |
| [Guangyao Shen] | [Assist the frontend with state management code; set up the local database receiving port; optimize loading times and handle latency for disease model data responses.] |
| [Qizhe Tang] | [Power on the temp/humidity sensors; debug and resolve UART/I2C serial communication data corruption; successfully print cleaned, real-time data in the local development terminal.] |
| [Kexu Chen] | [Enforce strict code commit standards based on the past pattern of “merging untested code causing crashes.” Verify that the visual workflows are accurately implemented.] |
| [Haoyi Xu] | [Prepare and verify all shareable live work links (ensuring GitHub/Figma permissions are open); detail and organize Pathfinder feedback to build the framework for next week’s Dev Log.] |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keep the file fast.

- [Link 1 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/%E5%BE%AE%E4%BF%A1%E5%9B%BE%E7%89%87_20260505210109.jpg] （Group discussion）

- [Link 2——https://studentxjtlueducn-my.sharepoint.com/:w:/g/personal/yufan_shi23_studentxjtlueducn_onmicrosoft_com/IQBeS6r02YxTT6oQT5cvN3aVAS_fLqeP_T7q9GTLUx-iDbk?e=yMWQ5Q] （PRD）

- [Link 3 — https://github.com/users/LLX-233/projects/1/views/1] (Kanban link)

Must-haves List

- Monitoring Dashboard

- Color-Based Status Signals

- High-Temperature Alert

Sprint Goal
By the end of Week 5, a real user can open GreenSight AI, view temperature, humidity, and air-pressure readings on the home dashboard, and receive clear color-based status feedback and a high-temperature alert from working data rather than a mockup.

Key Decision

| Decision | [We decided to continue building on the existing GreenSight AI project but narrow the focus of this sprint to a simpler and more testable core workflow. Instead of trying to develop every possible function at once, we agreed to priorities three main Must-have directions: environmental monitoring, color-based warning signals, and high-temperature alerts, while keeping plant-health support as part of the broader product value.] |
| --- | --- |
| Why | [This decision matched both our existing project strengths and the Week 4 planning requirements. In Week 3, our team had already developed and demonstrated sensor-related functions such as temperature and humidity detection and alarm behavior, so it made sense to carry that momentum forward rather than restart from zero. At the same time, the Week 4 guide clearly requires teams to reduce scope, agree roles, define no more than three Must-have features, and turn the brief into a realistic PRD and Kanban-based sprint plan.] |
| Alternative | [We also considered keeping a broader scope by developing all parts of the original GreenSight AI concept at the same time, including disease detection, AI interaction, full data analytics, and complete hardware integration. We did not choose this because it would have made the first sprint too large and harder to validate with real users within the required time frame.] |

Challenges

| What happened | [The main challenge this week was deciding how much of the original GreenSight AI vision should remain in the first sprint. Our project already had several possible directions, including plant disease support, smart guidance, sensor monitoring, and hardware interaction, so it was difficult to balance ambition with what we could realistically plan and validate.] |
| --- | --- |
| What we did | [We used team discussion and feature prioritization to reduce the scope, then aligned our planning with the Week 4 structure: roles, PRD, MoSCoW, Kanban tasks, and sprint goals. This helped us move from a collection of good ideas to a clearer, more manageable plan for development. The course guide makes clear that Week 4 should end with roles agreed, a planning document started, a prioritized feature list, and a task board with named owners, which is the direction we followed.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| [Yufan Shi] | [Monitor team progress and Kanban board flow; verify completion of this week’s task list; collect live work links for all members; meticulously record Pathfinder’s feedback.] |
| [Kai Feng] | [Review industry examples and real planting pain points; refine user personas for small greenhouse users and home growers; clarify whether the planned workflow, market need, and monitoring solution are practical; help connect temperature, humidity, air-pressure tracking, color-based warnings, and high-temperature alerts with the overall GreenSight AI user flow.] |
| [Peile Yu] | [Maintain GitHub repository branch rules; initialize the React Native/Flutter codebase structure; configure environment dependencies and push the foundational code to the Main branch.] |
| [Jiahao Liu] | [Code the static UI components for the Home Screen dashboard (e.g., circular charts, button states) and set up state Hooks to prepare for hardware data integration.] |
| [Guangyao Shen] | [Assist the frontend with state management code; set up the local database receiving port; optimize loading times and handle latency for disease model data responses.] |
| [Qizhe Tang] | [Power on the temp/humidity sensors; debug and resolve UART/I2C serial communication data corruption; successfully print cleaned, real-time data in the local development terminal.] |
| [Kexu Chen] | [Enforce strict code commit standards based on past project patterns. Verify that the visual workflows and Figma designs are accurately implemented into the code.] |
| [Haoyi Xu] | [Prepare and verify all shareable live work links (GitHub/Figma permissions); detail and organize Pathfinder feedback to build the framework for next week’s Dev Log.] |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi] | [As the Product Manager and group leader, I coordinated role assignment, checked the Kanban board's progress, collected evidence links, and recorded Pathfinder feedback. I learned that clear task ownership and early progress tracking are essential for keeping the whole team organized before the next checkpoint.] |
| [Kai Feng] | [While helping plan the project schedule, I deeply researched sensor manufacturing and characteristics. I learned that a User Researcher cannot just ask questions; deeply understanding the underlying product technology is essential to asking truly insightful questions during future interviews. Meanwhile, I did the final check for this week’s tasks and devlog content.] |
| [Peile Yu] | [As a Technical Lead, I coordinated the integration between software and physical devices and confirmed foundational architecture decisions. I learned that establishing standard data formats early is the core of cross-team coordination, saving us from meaningless arguments.] |
| [Jiahao Liu] | [In charge of frontend development, I planned the screen displays and interaction flows. I realized that building the real-time display and auto-recovery functions using mock data before connecting real sensors makes hardware integration significantly easier later.] |
| [Guangyao Shen] | [Focusing on backend algorithms, I worked to optimize system speed and validate processing logic. Using AI for stress testing was an eye-opener; it helped me anticipate data disasters during greenhouse network outages and design a local caching strategy in advance.] |
| [Qizhe Tang] | [Managing the hardware, I broke down complex connections into concrete, actionable tasks on the Kanban board. By troubleshooting the hardware-to-UI flow, I developed the habit of clarifying the power-on logic with flowcharts before starting hands-on testing.] |
| [Kexu Chen] | [I managed the project documentation and Dev Log this week. By organizing the AI-generated PRD and team tasks, I learned that structured documentation and concrete evidence links are the “lifelines” that maintain trust and communication within our team.] |
| [Haoyi Xu] | [As the visual design lead, I conceptualized the presentation framework for core product features. I discovered that excellent User Flows are built not just with beautiful icons, but through logical error handling and complete feedback loops.] |

AI Tools This Week

Tools & tasks: [We used Gemini and ChatGPT to critique our Project Brief, identify gaps, and help us draft the first PRD structure for GreenSight AI, including Must-have features, user focus, and sprint scope.] One specific moment: [We gave the AI tools our GreenSight AI summary and new monitoring ideas, then asked them to point out unclear assumptions and scope risks. Their feedback helped us narrow the project towards a more practical first sprint focused on monitoring, warning signals, and user workflow.]

WEEK 5 — 03/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: [We are on track because the team has confirmed a realistic Sprint 1 workflow, refined the monitoring-related user stories and acceptance criteria, assigned named Kanban tasks, and moved the first prototype work into active development.]

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi] | [Led daily standups to clear Blockers. Fed the PRD into Claude-3.5 (reasoning mode) to successfully finalize the system architecture (RN frontend, Firebase backend, Bolt.host web hosting) and cleared all “unassigned” tasks on the Kanban board (Mission 1 & 3).] |
| [Kai Feng] | [I supported Week 5 from the user research side by refining our target personas and reviewing whether the planned workflow was realistic for small greenhouse users and home growers. I focused on whether the new monitoring functions — temperature, humidity, and air-pressure tracking, color-based warnings, and high-temperature alerts — solved a real user's need instead of becoming isolated hardware features. I also helped the team think through where data should appear in the app, especially on the home dashboard, so users could understand conditions quickly without extra steps. Based on earlier GreenSight AI feedback, I paid particular attention to interaction flow, real-time reliability, and whether our hardware plan was practical enough for the current sprint.] |
| [Peile Yu] | [Confirmed the architecture and updated the PRD. Documented two critical technical risks in greenhouse settings: 1. Data loss due to ESP32 network disconnections; 2. UI freezing when low-end Androids run the TF Lite disease model for over 5 seconds (Mission 3).] |
| [Jiahao Liu] | [Claimed the “Temp/Humidity Dashboard” card and moved it to Doing. Committed a rough but interactively clickable home prototype using the strict feat: init home dashboard UI prefix, and successfully explained all mounting logic (Mission 4).] |
| [Guangyao Shen] | [Collaborated to finalize the Must-have Acceptance Criteria (AC). For “As a gardener, I upload a leaf to identify diseases,” I established strict performance thresholds of “accuracy > 80% and cloud API response < 3s,” updating the dev docs (Mission 2). Also completed the acceptance criteria for the monitoring-related Must-have features and translated them into measurable thresholds for dashboard response, warning-state clarity, and alert timing.] |
| [Qizhe Tang] | [Disclosed a hardware-level Blocker (baud rate corruption between ESP32 and DHT11 sensors) during the daily Standup. Committed the first version of the C++ data-cleaning test script for the microcontroller (Mission 1 & 4).] |
| [Kexu Chen] | [Strictly monitored workflows, collecting initial GitHub Commit snapshots from Jiahao/Qizhe and UR booking schedules. Ensured the newly added “User Stories” and “AI Architecture” in the PRD are 100% publicly accessible without permission blockages for external review (Dev Log).] |
| [Haoyi Xu] | [Reviewed all User Story logic and slashed redundant chart animations. Ensured the primary user flow (“Open App -> View Temp -> Photo Diagnosis”) can be successfully navigated by real users within a 20-minute lab test without any confusion (Mission 2). Also read the monitoring data, understand the warning state, and know what to do next within a short usability session without confusion.] |

Architecture Summary
 Our team confirmed a simple architecture for Sprint 1: a mobile dashboard displays environmental readings; a lightweight logic layer converts incoming values into warning states and alerts and cleaned hardware data is passed into the app workflow. The current focus is to make the monitoring flow stable and testable before expanding into deeper analysis.

Technical Risks

- Sensor communication instability or corrupted serial data may affect the reliability of temperature, humidity, and air-pressure readings.

- The app-side dashboard logic may not stay aligned with hardware output during integration.

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keep the file fast.

- [Link 1 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/%E5%BE%AE%E4%BF%A1%E5%9B%BE%E7%89%87_20260505210148.jpg] (Hardware making)

- [Link 2—— https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/30cbb6c164da3dbb4df837ac1e07f4bb.jpg] (Group discussion)

- [Link 3 —  https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/d973582124ac366bf18d89a8d54adb20.jpg]  (Hardware study)

Key Decision

| Decision | [We decided that Sprint 1 should focus on one clear user workflow: users can open GreenSight AI, view key environmental data in one place, understand the status immediately through simple signals, and know when action is needed. For this reason, we prioritised monitoring-related Must-haves and treated deeper analysis as later-stage work.] |
| --- | --- |
| Why | [This decision was based on both evidence and constraints. Existing GreenSight AI materials have already showed that environmental monitoring, alerts, and a beginner-friendly dashboard are central product strengths, while user feedback shows that people value charts, alert timeliness, and monitoring features still want better interaction flow, stronger real-time mode, and more reliable sensor data. Given Week 5’s focus on testable user stories and a realistic first prototype, and it made more sense to concentrate on a smaller monitoring workflow than to spread effort across too many disconnected features.] |
| Alternative | [We also considered pushing more features at the same time, such as deeper plant diagnosis logic, richer cultivation databases, and broader AI support. We did not choose that path for this sprint because it would have made the workflow harder to validate quickly and would have weakened the clarity of the first prototype.] |

Challenges

| What happened | [The main challenge this week was turning several good ideas into one coherent user journey. We were not short of features; the harder part was deciding which information users actually need first, which agricultural indicators should be most visible, and whether the hardware functions we planned were realistic enough for the current sprint. Another difficulty was making sure the monitoring data would be displayed in the app in a way that feels simple and useful, rather than technically impressive but confusing.] |
| --- | --- |
| What we did | [We responded by reviewing the likely needs of different user groups, especially home growers and small greenhouse users, and then narrowing our focus to a clearer monitoring workflow. We discussed which environmental indicators should be most visible first, how warning states should be recognised quickly, and where the key data should be displayed in the app, especially on the home dashboard. We also checked whether the current hardware setup was practical enough for this stage and whether any extra components would be needed later. In addition, we searched for related studies and examples on Google Scholar to better understand common agricultural monitoring indicators, user needs, and how similar systems present environmental data. This helped us make the workflow more evidence-based and keep the sprint focused on a practical first prototype.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| [Yufan Shi] | [Strictly track the mitigation progress for the “network disconnection” risk; lead Week 6 specific standups to reallocate backend/frontend manpower to resolve the image transmission Blockers.] |
| [Kai Feng] | [I will continue working from the user research side by refining the user stories and acceptance criteria for the monitoring-related Must-have features. I will focus on checking whether the planned workflow makes sense for real users, especially how they read temperature, humidity, and air-pressure data, recognise warning states, and understand what to do next. I will also support the validation preparation by helping finalise the interview or usability-test questions, so that our Week 6 sessions can test whether the monitoring flow, dashboard display, and alert logic are actually meaningful to users rather than just technically functional.] |
| [Peile Yu] | [Conduct Code Reviews for the frontend chart hook components. Lead the actual integration of the TF Lite Solanaceae disease diagnosis model (.tflite) into our codebase. Conduct code reviews for the dashboard hook components and support the integration of warning logic, data listeners, and stable monitoring-related state flow across the app. |
| [Jiahao Liu] | [Replace mock data in the dashboard with Firebase real-time listeners, complete the key reading display, and finalize the on-screen logic for warning states and high-temperature alerts so the monitoring flow becomes demonstrable with working data.] |
| [Guangyao Shen] | [Write cloud functions to handle cache resending following network recovery; write and locally stress-test the latency of the full “Upload Leaf -> Feature Extraction -> Return JSON” loop.] |
| [Qizhe Tang] | [Implement filtering algorithms to permanently fix sensor data jitter; integrate MQTT protocol to send the first batch of timestamped, physical greenhouse readings over the local network.] |
| [Kexu Chen] | [Aggregate raw operation tables from user testing; collect secondary commit explanations from developers; draft the Week 6 retrospective Dev Log, ensuring evidence links align perfectly with rubrics.] |
| [Haoyi Xu] | [Observe all 3 interview sessions to capture users’ first reactions to the red/green threshold alert visuals; streamline Figma UI hierarchies on the spot based on their focus deviations.] |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi] | [I validated our PRD via AI reasoning to finalize the RN/Firebase architecture. I discovered that LLMs aren’t just coding assistants; they act as strict quality inspectors to expose offline system blind spots.] |
| [Kai Feng] | [I refined personas, analyzed pain points, validated monitoring workflow, linked sensor data to dashboard design, warnings, priorities and criteria, and completed the final check of this week’s tasks and Dev Log. I learned user research should not stay descriptive, but turn user needs into testable features, decisions and sprint plans.] |
| [Peile Yu] | [I identified two major architecture risks: greenhouse network disconnections and UI freezes on older phones running TF models. I learned that tech stack selection is not only about choosing tools, but also about building fallbacks for harsh physical environments.] |
| [Guangyao Shen] | [I broke down disease detection user stories into four hard metrics. Setting a strict “under 3 seconds” response deadline eliminated ambiguity, giving me absolute clarity when structuring the backend data logic.] |
| [Qizhe Tang] | [I reported the hardware-level baud rate corruption issue between the ESP32 and DHT11 sensors during the standup. I also committed the first C++ data-cleaning test script, which helped me understand how small hardware problems can directly affect software reliability.] |
| [Kexu Chen] | [I verified all Commit links and ensured unassigned Kanban tasks finally found owners. Visually closing the loop on our chaotic task streams gave me a tangible understanding of Agile development principles.] |
| [Haoyi Xu] | [I streamlined the UI testing flow, slashing redundant pages to ensure a 20-minute completion time. I learned that agricultural software must be brutally straightforward; there is no room for flashy, useless transitions.] |

AI Tools This Week

Tools & tasks: [We used Gemini and ChatGPT to refine user stories, acceptance criteria, dashboard workflow, and the display of monitoring data in the GreenSight AI app.] One specific moment: [We asked the AI tools to review our user personas, Must-have features, and monitoring flow. The feedback showed that data visibility and warning clarity mattered more than simply adding more features, so we refined the workflow and priorities for the first prototype.]

WEEK 6 — 10/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one

🟢 ON TRACK

Why this status: [We are on track because our product has already entered the stage where hardware and software are combined, more than that, our product will be sent to tested by several volunteers. We will find out some shortages through these tests.]

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi] | [Oversaw the mitigation progress of the "network disconnection" risk, chaired Week 6 stand-up meetings to reassign backend/frontend personnel for addressing image transmission bottlenecks, and developed a survey instrument to gather participant insights on our product] |
| [Kai Feng] | [Led the user research validation for Week 6 by assessing whether the monitoring workflow was understandable and useful for real users. Focused on how home growers and small greenhouse users interact with temperature, humidity, and air-pressure data, whether they can recognize color-based warning states, and whether the dashboard helps them decide what action to take next. Also supported survey-question design, user feedback collection preparation, and the connection between research findings, dashboard decisions, and feature improvement priorities.] |
| [Peile Yu] | [Perform code reviews on the frontend chart hook components, integrate the TF Lite Solanaceae disease diagnosis model (.tflite) into our codebase, and get involved in purchasing hardware facilities while discussing content details with merchants.] |
| [Jiahao Liu] | [Migrated the dashboard from placeholder data to Firebase real-time listeners, implemented the visualization of critical metrics, and polished the UI logic regarding warning states and high-temperature thresholds, thereby enabling a fully functional demonstration of the monitoring workflow.] |
| [Guangyao Shen] | [Successfully implemented cloud functions to facilitate the queuing and resending of data upon network restoration; furthermore, conducted local stress tests to benchmark the end-to-end latency of the 'Upload Leaf -> Feature Extraction -> Return JSON' workflow.] |
| [Qizhe Tang] | [Deployed filtering algorithms to permanently resolve sensor data jitter; furthermore, incorporated the MQTT protocol to transmit the initial batch of timestamped, physical greenhouse readings across the local network.] |
| [[Kexu Chen] | [Compiled raw operation tables derived from user testing and gathered supplementary commit explanations from developers. Subsequently, drafted the Week 6 retrospective Dev Log, validating that evidence links strictly adhere to established rubrics. Additionally, facilitated communication with vendors regarding hardware procurement] |
| [Haoyi Xu] | [Attend all three interview sessions to document users' immediate feedback regarding the red/green threshold visualizations; furthermore, optimize Figma UI hierarchies in real-time based on observed deviations in user focus] |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keep the file fast.

- [Link 1 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/%E5%BE%AE%E4%BF%A1%E5%9B%BE%E7%89%87_20260505205947.jpg] （User testing)

- [Link 2 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/%E5%BE%AE%E4%BF%A1%E5%9B%BE%E7%89%87_20260505210143.jpg]  (Hardware assembly)

- [Link 3 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/72c87f155f78f377f65ebe2728dfccf6.png] (Software data)

Key Decision

| Decision | [We have decided to implement a bifurcated architecture for the product, strictly separating the User Interface (UI) from the Service End (Backend/Dashboard) ] |
| --- | --- |
| Why | [The User Interface is designed to offer a complete, seamless experience for the end-user, prioritizing interaction and visualization by integrating core functionalities such as environmental monitoring (humidity and temperature detection) and advanced diagnostics (image-based disease detection) into a cohesive workflow. Meanwhile, the Service End will be restricted to internal access only, serving as the operational backbone to ensure app integrity by monitoring performance, preventing potential issues through predictive analytics, and securely managing the data stream provided to clients.] |
| Alternative | [We also tried real-time image or video detection, but we have temporarily decided not to add this feature because the amount of our detection target data is too large. If we cannot include all the data in our database, it will lead to detection errors] |

Challenges

| What happened | [This week, in the process of advancing our project, we encountered the most challenging issue — the difficulty of procuring hardware materials. After extensive research and attempts, we found that it is nearly impossible to obtain a complete set of materials that fully match the product design standards on the market. Specifically, the specifications of the core sensor module differ significantly from conventional industrial-grade components, and custom mold production is not only time-consuming but also far exceeds the budget; the corresponding protective casing is also hard to find as a ready-made standardized product due to special structural design requirements. This disruption in the supply chain has forced us to re-evaluate alternative solutions, ensuring both functional integrity and compatibility.] |
| --- | --- |
| What we did | [After repeatedly comparing the required hardware materials, we estimated that there are the following ways to solve the problem: obtaining all the required hardware materials through split purchasing, or obtaining the materials through secondary processing. However, our professional knowledge is insufficient to support us in processing the materials, so we decided to solve this problem through split purchasing.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| [Yufan Shi] | [Continue to be responsible for supervising team members in improving product features, organize the completion of the checklist required for week 7, collect all feedback obtained from the questionnaire survey, and perform analysis and statistics to determine if there are any areas in our product that still need enhancement and improvement] |
| [Kai Feng] | [Will lead the user-research follow-up by analyzing survey results, extracting key user pain points, and turning feedback into practical improvement priorities. Will focus on whether users can understand sensor readings, warning states, and diagnosis results clearly. Will also support the technical team by reviewing database coverage, identifying missing plant-health information, and checking whether the next software improvements are guided by real user needs.] |
| [Peile Yu] | [Will check whether the product's hardware camera functions are complete, inspect the condition of the circuit board connections, ensure the circuit is unobstructed, and ensure our sensors can integrate with it. Make sure there is no component compatibility conflicts] |
| [Jiahao Liu] | [Will be mainly responsible for uploading the data in the software to the hardware device, using the data in HTML for editing, to achieve our device's purpose of detecting soil temperature and humidity, and improving and beautifying the app's UI design.] |
| [Guangyao Shen] | [In week 7, the main responsibility will be to compile the purchased hardware devices' Java code into the Python or C language we are familiar with, making it easier to integrate with our software.] |
| [Qizhe Tang] | [Mainly responsible for the assembly of hardware materials, including the installation of circuit boards and motherboards, completing the installation of computer drivers, so that the equipment can connect to our computers. Avoid mechanical structure assembly tolerances] |
| [Kexu Chen] | [Will primarily be responsible for the full-cycle issue tracking and resolution support tasks in the hardware material assembly process, collaborating with hardware engineers to assess the feasibility of different improvement solutions. Meanwhile, I continuously maintained the updates of the project development log (DevLog). |
| [Haoyi Xu] | [Will assist in analyzing the visual charts in the database, determine whether there is a calibration deviation in the sensors, and use fault tree analysis methods to trace and attribute the key issues.] |

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi] | [I monitored network-disconnection risk mitigation, led Week 6 stand-ups to reassign staff around image-transmission bottlenecks, and created the user survey. I learned that coordination is not only tracking progress but also removing blockers early and turning user feedback into clear improvement priorities.] |
| [Kai Feng] | [I led user-research validation by checking whether real users could understand temperature, humidity, air-pressure data, and warning states. I helped design survey questions and connect findings to dashboards. I learned that strong research turns user confusion into measurable design requirements, testing criteria, and clearer sprint priorities. Also I completed the final check for weekly tasks and devlog.] |
| [Peile Yu] | [I reviewed frontend chart hook code, integrated the TF Lite Solanaceae disease model into the codebase, and supported hardware procurement discussions. I learned that technical leadership requires balancing model integration, interface stability, and hardware feasibility rather than treating software and physical devices as separate problems.] |
| [Jiahao Liu] | [I migrated the dashboard from placeholder values to Firebase real-time listeners, visualized key metrics, and refined warning-state and high-temperature alert logic. I learned that a working demo depends on reliable data flow as much as interface design, especially when users expect instant environmental feedback.] |
| [Guangyao Shen] | [I deployed cloud functions for data queuing and resending after network recovery, then stress-tested the Upload Leaf → Feature Extraction → Return JSON workflow. I learned that backend reliability is measured not only by successful responses, but also by how the system behaves under delay and disconnection.] |
| [Qizhe Tang] | [I applied filtering algorithms to reduce sensor jitter and used MQTT to transmit the first timestamped greenhouse readings over the local network. I learned that hardware reliability starts with clean data, because unstable sensor signals can weaken both dashboard accuracy and user trust.] |
| [Kexu Chen] | [I collected usability-test tables, developer annotations, commit evidence, and supplier discussion records, then drafted the Week 6 retrospective Dev Log. I learned that documentation is more than writing; it creates an evidence trail that proves progress, decisions, and accountability during sprint review.] |
| [Haoyi Xu] | [I observed user interview sessions, recorded reactions to the red/green threshold interface, and adjusted Figma hierarchy based on where users actually focused on. I learned that UI design should follow observed behavior, because clear visual priority matters more than decorative elements in monitoring products.] |

AI Tools This Week

Tools & tasks: [We used Gemini and ChatGPT to support technical decision-making for the dual-interface design. The AI tools helped us compare how to separate the user-facing app from the internal service/dashboard side, refine the RN + Firebase + Bolt. Host architecture, and identify possible risks such as data access control, network disconnection, and dashboard reliability. The final architecture and sprint decisions were still reviewed and selected by our team.] One specific moment: [The task was to decide how GreenSight AI should support both normal users and internal monitoring needs. We gave the AI our product context, including environmental monitoring, plant disease diagnosis, Firebase data flow, and the need for a user interface plus a service-end dashboard. The AI suggested a separated structure: users should only see their own plant/environment data, while the service side should monitor system status, warning logs, and data streams. We changed the output by simplifying it for our sprint: we kept the user app as the main workflow, used Firebase for real-time data, and treated the service end as an internal dashboard rather than a complex full admin system.]

WEEK 7 —  17/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: [We are on track because we completed the Week 7 checklist, analysed 88 survey responses, progressed hardware assembly, improved the app dashboard and trend-line display, and made a clear LED/buzzer warning-system decision for the next prototype stage.]

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi] | [Continued guiding team members to complete the week 7 checklist content, analyzed and organized 88 survey responses, further understanding the needs and views of peers participating in the research on our product, and participated in editing the week 7 devlog content.] |
| [Kai Feng] | [Supported Week 7 user validation by helping analyze 88 survey responses, identifying user needs, confusion points, and missing disease-information content. I also helped improve the disease-information database by adding partially missing data found from the survey feedback. My work connected user research with database improvement, warning-system clarity, and future product refinement.] |
| [Peile Yu] | [Assembled the hardware components, mainly responsible for the circuit board wiring assembly, ensuring the integrity of the circuits and preventing any open circuit or short circuit issues.] |
| [Jiahao Liu] | [Mainly responsible for beautifying and modifying the app UI, integrating our app data into the hardware environment, so that our user side can display data analysis and trend line charts.] |
| [Guangyao Shen] | [Completed the transformation of our original app's code environment to conform to the hardware code environment, using Java language to accomplish this, and implemented the most critical step in the software-to-hardware connection.] |
| [Qizhe Tang] | [It is also mainly responsible for installing hardware materials, checking for compatibility conflicts between components, and issues with mechanical assembly tolerances.] |
| [[Kexu Chen] | [Assist team members in better completing the installation of hardware materials by proposing solutions, improve the content editing of week7 devlog, record the difficulties encountered by the team this week, and update the progress of product production] |
| [Haoyi Xu] | [Assist in building visual line charts in the database to facilitate data display, help contact vendors for hardware purchase, and communicate any doubts about hardware assembly, such as which interface a certain wire should be connected to.] |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keep the file fast.

- [Link 1 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/image.png] (App page)

- [Link 2 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/753b117f304b2b044f14115681e5935c.jpg]  (Hardware design)

- [Link 3 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/92e64dc3bfeff7e15c33d4f605d22586.png] (Survey analysis evidence)

- [Link 4 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/1e6955e30931a214af4e8cc6528e437c.jpg] (First version of hardware)

- [Link 5 — https://github.com/iuany7/Greenhome] (Software overview)

Key Decision

| Decision | [We decided to integrate LED indicators and an audible buzzer alert directly into the hardware prototype as the first-level warning system.] |
| --- | --- |
| Why | [We decided to integrate multi-dimensional environmental monitoring by leveraging soil moisture, temperature, and light intensity data captured through precision sensors. These real-time metrics are processed via a centralized control system that dynamically triggers LED indicators and audible alerts through an integrated buzzer mechanism. The system establishes three-tiered evaluation thresholds (poor/medium/excellent) for each parameter, visualized through color-coded lighting patterns - such as red for critical conditions, yellow for moderate states, and green for optimal environments. Concurrently, the buzzer emits distinct frequency patterns corresponding to severity levels, enabling users to instantly comprehend growth conditions without checking numerical values. This dual-modality feedback system not only enhances user interaction but also provides actionable insights for adjusting grow lights, irrigation systems, or ventilation setups. By converting abstract data into intuitive sensory signals, we empower both novice gardeners and agricultural professionals to make data-driven decisions while maintaining energy-efficient operation through smart power management algorithms.] |
| Alternative | [We tried to monitor this data content in real time from the backend to prevent the lights and buzzers from not being triggered in special situations, but we didn't do it because we felt that the product made this way would not be qualified and would not achieve labor reduction and machine automation.] |

Challenges

| What happened | [The main challenge this week was setting reasonable thresholds for temperature, soil moisture, and light intensity. These thresholds directly affect when the LED changes color and when the buzzer should sound. If the thresholds are too sensitive, the system may create false alarms; if they are too loose, users may miss important plant-growth risks.] |
| --- | --- |
| What we did | [We searched for relevant agricultural reference ranges, discussed threshold suggestions with the hardware vendor, and used AI tools to organize the information into a clear poor/medium/excellent structure. Instead of accepting the AI output directly, we treated it as a draft and cross-checked it with vendor advice. We also plan to consult relevant professors to make the final threshold setting more reliable.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |  |
| --- | --- | --- |
| [Yufan Shi] | [Track the integration progress of the new real-time data transmission board, coordinating the team to ensure this hardware switch does not delay our upcoming project milestones or checkpoint deliverables.] |  |
| [Kai Feng] | [Analyze the survey results in more detail and translate user feedback into clear improvement priorities for the database, warning logic, and dashboard display. I will check whether the disease-information database covers the most common user concerns, identify missing plant-health content, and support the technical team in making the next software improvements more user-driven.] |  |
| [Peile Yu] | [Lead the physical wiring and circuit integration of the new real-time board, ensuring it connects flawlessly with our existing sensors (temperature, soil, light), LEDs, and buzzer modules without short circuits.] |  |
| [Jiahao Liu] | [Upgrade the app's frontend UI to support live data streaming, ensuring the line charts and dashboard warning states update dynamically in real-time without the user needing to refresh.] |  |
| [Guangyao Shen] | [Rewrite the backend communication scripts and protocols to match the new board's specifications, ensuring stable, low-latency real-time data transmission between the hardware and our software environment.] |  |
| [Qizhe Tang] | [[Test the new board's mechanical fit within our current hardware casing, handle the installation of any new drivers, and resolve any compatibility conflicts with the new component.] |  |
| [[Kexu Chen] | [Document the technical rationale and integration process for switching to the new real-time board in the DevLog, and systematically track any new bugs or issues that arise during the hardware migration.] |  |
| [Haoyi Xu] | [Monitor the visual rendering of the new real-time data on the app's charts, testing for UI latency and ensuring the visual feedback remains smooth and intuitive during high-speed data updates.] |  |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi] | [I coordinated Week 7 production progress, organized 88 survey responses, and edited the Dev Log so the team’s work stayed traceable. I learned that leadership means turning scattered feedback and production issues into clear priorities, not just reminding members to finish tasks.] |
| [Kai Feng] | [I led the survey-analysis support by identifying user needs, missing disease-information gaps, and whether the database content matched real grower decisions. I learned that valuable user research must convert survey feedback into database improvements, clearer warning logic, and more reliable product decisions. Additionally, I checked this week’s tasks and devlog.] |
| [Peile Yu] | [I assembled hardware components and checked circuit-board wiring to reduce open-circuit and short-circuit risks. I learned that hardware work requires patience and careful verification, because one small wiring mistake can affect the whole prototype’s stability and safety.] |
| [Jiahao Liu] | [I improved the app UI, integrated data display into the hardware-related environment, and built trend-line chart support for user-side analysis. I learned that visual design is only useful when it helps users understand live sensor changes quickly and accurately.] |
| [Guangyao Shen] | [I adapted the original app code environment to match the hardware-side requirements and supported the software-to-hardware connection using Java. I learned that integration work is not only coding, but also translating software logic into a form the hardware can be used.] |
| [Qizhe Tang] | [I supported hardware assembly, checked component compatibility, and helped identify possible mechanical tolerance issues. I learned that physical integration must be tested carefully, because even if the software logic is correct, poor hardware fitting can still break the user experience.] |
| [Kexu Chen] | [I documented Week 7 development progress, recorded the team’s difficulties, and helped organize the Dev Log evidence. I learned that good documentation should not only describe progress, but also explain problems, decisions, and how the team responded.] |
| [Haoyi Xu] | [I helped build visual line charts for data display, supported vendor communication, and clarified hardware assembly questions such as wiring interfaces. I learned that UI and hardware communication are connected, because unclear data flow can easily become unclear visual feedback.] |

AI Tools This Week

Tools & tasks: [We used ChatGPT and Gemini as analytical assistants to help summarize the 88 survey responses and organize possible environmental warning thresholds for temperature, soil moisture, and light intensity. The AI tools helped us structure messy information, but the final threshold logic was cross-checked with hardware-vendor advice and will be further verified through testing.] One specific moment: [We encountered a major challenge in deciding the poor/medium/excellent trigger thresholds for LED and buzzer warnings. We gave ChatGPT our target plant-monitoring context, sensor types, and intended warning logic. The AI returned a structured three-tier threshold framework, which helped us compare possible ranges more clearly. We then revised the framework based on hardware-vendor suggestions and kept it as a testable starting point rather than treating it as the final scientific standard.]

WEEK 8 —  24/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: [We are on track because the team successfully migrated the prototype to the new real-time data transmission board, connected the environmental sensors with the LED and buzzer alert modules, add history records page and synchronized the live data stream with the app frontend.]

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi]] | [Oversaw the full migration to the new real-time data transmission board and coordinated daily check-ins between the hardware, backend, and frontend members. I tracked integration risks, made sure the board switch did not delay our timeline, and helped the team keep the real-time monitoring workflow aligned with our final prototype goals.] |
| [Kai Feng] | [Supported the real-time data pipeline by restructuring the database logic for continuous environmental data streams. Helped define how temperature, soil-moisture, and light-sensor readings should be stored, updated, and retrieved without causing overflow or latency. Also checked whether the database structure could support user-facing needs such as live dashboard display, warning history, and later user testing analysis.] |
| [Peile Yu] | [Executed the physical wiring of the new real-time board and connected the temperature, soil-moisture, and light sensors with the LED and buzzer modules. I carefully checked pin layouts, circuit stability, and power flow to prevent short circuits or unstable readings during the first live integration test.] |
| [Jiahao Liu] | [Upgraded the frontend dashboard to support live data rendering from the new real-time stream. I modified the dashboard and line charts so sensor readings could update dynamically without manual refresh and adjusted the warning-state display so users could see environmental changes more clearly during live monitoring.] |
| [Guangyao Shen] | [Rewrote the backend communication logic to support MQTT/WebSocket transmission for the new board. I established a lower-latency data pipeline between the physical sensors and the software environment, which allowed live sensor readings to support both app updates and hardware warning responses more reliably.] |
| [Qizhe Tang] | [Installed the necessary drivers for the new board, tested its mechanical fit inside the prototype setup, and resolved compatibility issues between the new motherboard and the existing sensor pins. I also helped verify that the hardware structure could support continuous testing without loose connections.] |
| [Kexu Chen] | [Documented the complete hardware migration process, including the reason for switching to the new board, the bugs found during real-time integration, and how each issue was handled. I maintained the issue tracker and helped ensure that our evidence links and technical progress were traceable.] |
| [Haoyi Xu] | [Tested how the app interface responded to high-speed real-time data updates. I monitored chart rendering, warning-color transitions, and UI latency to make sure the dashboard remained readable and smooth after the new board started sending live data continuously.] |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- [Link 1 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/492d984273b87cdefb900c24a56bd3ce.png] (Tiktok live streaming for our project)

- [Link 2 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/068f2cb27c29779488bc3a75308e9414.png] (Operation log)

- [Link 3 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/ba79988376341fd5e6d7593f0bd70835.png] (Historical extremes)

- [Link 4 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/c30be1a035c032e651420ce9da0270db.png] (7-day measurement trend)

- [Link 5 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/b129d398791882eb156096cb2c6a7614.png] (final version of hardware)

- [Link 6 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/94e0da8464243a53d6ed41849f8693bc.png] (Remote control on software)

- [Link 7 — https://github.com/iuany7/Greenhome] (Software overview)

Key Decision

| Decision | [We decided to implement MQTT as the main real-time communication protocol for transmitting sensor data between the new hardware board and the software system, instead of relying on standard HTTP polling and also added history records page.] |
| --- | --- |
| Why | [This decision was made because GreenSight AI needs stable, low-latency communication for real-time environmental monitoring. The system must update the dashboard, trigger LED indicators, and activate the buzzer quickly when sensor readings become abnormal. MQTT is more suitable for IoT devices because they are lightweight, efficient, and designed for continuous message transmission. Compared with repeated HTTP requests, MQTT reduces unnecessary network traffic and helps the hardware maintain a more stable connection during live monitoring. This choice also supports our product goals. Users should not need to refresh the app manually or wait several seconds before seeing environmental changes. By using MQTT, the prototype can provide faster sensor updates, smoother warning feedback, and a stronger foundation for final integration testing.] |
| Alternative | [We considered using REST API polling, where the app or backend would request new sensor data every few seconds. However, this approach created more delay, consumed more resources, and was less suitable for continuous sensor streaming. It also made warning alerts feel less immediate. Therefore, we rejected polling as the main method and chose MQTT for the real-time workflow.] |

Challenges

| What happened | [During the first live test of the new real-time board, the frontend UI crashed because the sensors were sending data at a very high frequency. The app's chart components tried to render every incoming update, which caused frame drops, lag, and eventually freezing. This showed that real-time data transmission is not only a backend or hardware issue, but also a frontend performance challenge.] |
| --- | --- |
| What we did | [The software team implemented a throttling/debouncing mechanism on the frontend. The backend and hardware alert logic can still receive and process high-frequency raw data for LED and buzzer responses, but the app's dashboard now aggregates the visual updates and refreshes the charts once per second. This solved the freezing issue while keeping the real-time monitoring function practical and readable for users.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| [Yufan Shi]] | [Plan and coordinate the final system integration test, including hardware stability, live data transmission, dashboard display, and LED/buzzer response. I will also organize the preparation of the final project video and make sure each feature shown in the demo matches our original core objectives.] |
| [Kai Feng] | [Draft and refine user testing scripts for evaluating the new real-time dashboard, LED indicators, and buzzer alerts. I will design tasks that check whether users can understand live sensor changes, recognize warning states, and know what action to take without extra explanation. I will also prepare feedback questions to connect user testing results with final database, dashboard, and alert improvements.] |
| [Peile Yu] | [Finalize the physical hardware enclosure by securing the new board, sensors, LED, buzzer, and wiring into a clean and protective prototype casing. I will also check whether the physical layout is safe, stable, and suitable for final demonstration.] |
| [Jiahao Liu] | [Fix remaining frontend issues discovered during live testing and polish the dashboard interface for the final demo. I will focus on improving chart readability, warning-state visibility, and overall UI consistency so the real-time monitoring workflow looks professional and easy to understand.] |
| [Guangyao Shen] | [Optimize backend and cloud-server stability for continuous real-time data flow. I will run load tests and check whether the MQTT/WebSocket pipeline can handle long-duration data transmission without crashing, delaying, or losing important sensor updates.] |
| [Qizhe Tang] | [Conduct a continuous 24-hour hardware stress test on the new board and connected sensors. I will monitor overheating, sensor drift, connection drops, driver issues, and physical stability to make sure the prototype can survive longer real-use testing.] |
| [Kexu Chen] | [Compile feedback and bug records from the final integration tests, draft the Week 9 Dev Log, and check that all GitHub commits, evidence links, and issue-tracking records are properly formatted. I will make sure the final documentation clearly proves our technical progress.] |
| [Haoyi Xu] | [Finalize the app’s visual assets and storyboard the final product demonstration video. I will focus on showing the real-time dashboard, warning-color changes, and LED/buzzer alert workflow clearly so viewers can quickly understand the value of our prototype.] |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi]] | [I coordinated the migration to the new real-time board and held check-ins between the hardware and software members. I learned that integration management requires tracking cross-team dependencies closely, because one hardware delay or communication issue can quickly affect the whole project timeline.] |
| [Kai Feng] | [I took responsibility for connecting real-time sensor data with product usability by improving the database logic for continuous readings, warning history, and future testing analysis. I learned that strong data design is not just backend work; it determines whether users can trust alerts, understand trends, and make correct decisions. Furthermore, I made the final check for weekly tasks and devlog content.] |
| [Peile Yu] | [I completed the physical wiring of the new real-time board and connected the sensors, LED indicators, and buzzer modules safely. I learned that careful circuit checking is essential before testing software functions, because unstable wiring can make a correct program appear broken.] |
| [Jiahao Liu] | [I upgraded the frontend dashboard and line charts so live data could update automatically without manual refresh. I learned that real-time UI design requires balancing visual clarity and rendering performance, because showing too much raw data can damage the user experience.] |
| [Guangyao Shen] | [I rewrote the communication protocol and implemented MQTT/WebSocket support for the new board. I learned that choosing a lightweight IoT protocol is critical for reducing latency, maintaining stable transmission, and making hardware alerts respond fast enough in real use.] |
| [Qizhe Tang] | [I installed the new board drivers, tested the board’s mechanical fit, and solved compatibility issues between the motherboard and sensor pins. I learned that hardware integration needs systematic troubleshooting, because driver conflicts and physical fit problems can block software progress.] |
| [Kexu Chen] | [I documented the hardware migration process, recorded technical reasons for the board switch, and tracked bugs during real-time integration. I learned that clear documentation helps the team understand why decisions were made and prevents the same integration problems from being repeated.] |
| [Haoyi Xu] | [I tested whether the app interface could handle high-speed data updates and checked if warning colors changed smoothly. I learned that visual design in a real-time product must be supported by performance testing, otherwise even a beautiful interface can fail during live use.] |

AI Tools This Week

Tools & tasks: [We used Gemini and ChatGPT as technical support tools during the real-time integration stage. Gemini helped us understand MQTT communication scripts, inspect frontend rendering-loop problems, and suggest possible throttling/debouncing strategies. ChatGPT was used to explain why high-frequency IoT data can freeze chart components and how to describe the technical decision clearly in the Dev Log.] One specific moment: [When the app froze during live sensor testing, we copied the frontend error behavior and data-update pattern into Gemini and asked how to handle high-frequency updates in a React-style dashboard. The AI suggested using a throttling/debouncing mechanism. We did not copy the solution directly; instead, we adapted the idea so the backend could still process raw real-time data while the frontend charts updated once per second. This fixed the freezing problem and made the dashboard usable.]

WEEK 9 —  01/05/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: [We are on track because we completed the questionnaire analysis, progressed new hardware procurement and debugging preparation, improved the platform/code for the final prototype demo, diagnosis results could be connected with AI-based suggestions and identified a clear solution for the sensor data parsing issue.]

What We Did This Week

| Who | Did What |
| --- | --- |
| [Yufan Shi] | [Led the questionnaire sample collection and completed the main survey data analysis. I summarized the key user pain points and turned the results into evidence for the final project briefing and weekly report. I also helped refine the Week 9 summary so that the final demo direction was supported by user research instead of only technical assumptions.] |
| [Kai Feng] | [Decided to be the main speaker on Demo Day. Supported the hardware equipment and final-demo preparation by coordinating equipment-related information, checking supplier constraints, and helping organize the technical documents needed for debugging. I also helped connect the new hardware requirements and reviewed how disease-detection results and AI advice should be presented clearly, so that the hardware setup, data extraction issue, and final presentation needs could be understood together rather than treated as separate tasks. This helped reduce confusion during the compressed debugging period.] |
| [Peile Yu] | [Maintained the Kanban collaboration system and adjusted task tracking after the hardware delay changed our original schedule. I also assisted with code adjustments and equipment debugging preparation, helping the team keep the demo-related tasks visible and manageable while the hardware and software members worked under time pressure.] |
| [Jiahao Liu] | [Worked on the overall platform design for the new equipment and supported preliminary device debugging. I focused on making sure the platform structure could support the final demo, especially the display of sensor readings and the connection between device-side data extraction and user-side presentation.] |
| [Guangyao Shen] | [Focused on optimizing the core code logic for the final demo, including the sensor data parsing workflow and the plant disease-detection module. I also checked how diagnosis results could be connected with simple AI-based suggestions, so the demo could show not only environmental monitoring, but also basic plant-health support.] |
| [Qizhe Tang] | [Participated in the procurement coordination of the new hardware equipment and supported the debugging and demonstration preparation. I helped check whether the new components could match our existing prototype requirements and assisted the team in preparing for the next stage of hardware testing.] |
| [Kexu Chen] | [Decided to be the main speaker on Demo Day. Organized and archived the team’s Dev Log, evidence materials, and important project files. I also helped structure the Week 9 documentation so that the questionnaire analysis, hardware delay, demo decision, and technical challenges could be presented as a clear project progress story.] |
| [Haoyi Xu] | [Mainly followed up on the procurement process of the new hardware equipment and assisted with debugging preparation. I helped keep track of hardware arrival status, equipment requirements, and demonstration needs, so the team could prepare the final prototype workflow more efficiently once the components became available.] |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- [Link 1 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/02a9e8dbf6cf0d4fe7fa905602ffeaea.png]

(User survey for further buying demand)

- [Link 2 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/ff2e92bdf191c947e33fdcb061dc321e.png] (Outcome summary from users’ answers)

- [Link 3 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/cd21826d1db9e211c1ba7527b7e61d7e.jpg] (Final check of software connection)

- [Link 4 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/530e16867fab872f6f64df7bdec397c6.jpg] (Details of hardware and software connection)

- [Link 5 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/%E5%BE%AE%E4%BF%A1%E5%9B%BE%E7%89%87_20260505205950.jpg] (Final check of software coding)

- [Link 6 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/%E5%BE%AE%E4%BF%A1%E5%9B%BE%E7%89%87_20260505205947.jpg] (Final check of all user analysis)

- [Link 7 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/c631c18c6d7c8ee0eff1e0b67bcc21e9.jpg] (Pest and disease analysis)

- [Link 8 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/72c9875bc12ff029e298d41ec915a3f7.jpg] (AI analysis results]

- [Link 9 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/8004555cebd89862f7ba9a296b9aaa25.jpg] (Users’ cultivation trend and common pest and disease knowledge)

- [Link 10 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/8e1a74131e876a5f0eb7c3c225a3ce02.jpg] (AI assistant page)

- [Link 11 — https://github.com/LLX-233/GreenSight_AI/blob/main/Key%20Evidence_ENT208/6998911bfc84c6b8d81fe58855d953a0.jpg] (Page of taking photos to receive diagnosis)

- [Link 12 — https://github.com/iuany7/Greenhome] (Software overview)

Key Decision

| Decision | [We decided to prioritize a working product prototype demo that clearly shows the core user journey: environmental monitoring, warning feedback, plant disease detection with taking photos and simple AI-based advice, instead of spending too much time on lengthy process descriptions.] |
| --- | --- |
| Why | [This decision was made because Pathfinder’s advice reminded us that the strongest evidence at this stage is a prototype that can clearly demonstrate the product’s core value. Since the reordered hardware arrived later than expected and debugging time was compressed, we needed to focus on the functions that matter most for the final demonstration: sensor data extraction, platform display, hardware setup, and a clear user-facing workflow. Additionally, a working demo can prove whether our technical decisions are practical more directly than long process descriptions. Therefore, instead of spending excessive time describing every development detail, we chose to keep the written documentation concise, traceable, and supported by evidence, while allocating more effort to fixing demo-critical problems and preparing the prototype for presentation.] |
| Alternative | [We considered spending more time expanding the written development record and documenting every process detail in depth. However, this would not directly solve the remaining risks, especially delayed hardware debugging and sensor data parsing. Therefore, we rejected a process-heavy approach and shifted toward results-oriented development, supported by clear evidence links, concise Dev Log updates, and a stronger final demo.] |

Challenges

| What happened | [The main challenge this week was that the reordered hardware components arrived later than expected, which greatly reduced the time available for debugging before the final demo. At the same time, extracting sensor data from the new equipment was more difficult than expected because the original parsing logic did not correctly handle the incoming data format. In addition, team members were facing end-of-semester academic pressure, making it harder to arrange long group meetings.] |
| --- | --- |
| What we did | [We first made several group discussions during the week to ensure that everyone knew what to do on Demo Day. We then reorganized the workflow around the final-demo priority. Before the hardware was fully ready, the software members improved the platform design and core code logic, while the hardware-related members prepared procurement records, setup notes, and debugging plans. After identifying the parsing issue, we reviewed technical documentation and used AI-assisted suggestions to test a revised parsing method. We treated this as an initial solution direction and planned further validation once the hardware setup became stable.] |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| [Yufan Shi] | [Refine the final user personas and integrate the survey-analysis findings into the final presentation. I will also coordinate the final demo preparation, making sure the product story connects user pain points, prototype functions, and our final evidence clearly.] |
| [Kai Feng] | [Support the final hardware and demo preparation by organizing equipment-related notes, debugging requirements, and supplier information into a clear checklist. I will also help verify whether the final demo workflow can be explained clearly from both the hardware setup and user-facing product perspective, so I can present the prototype and prepare for the QA more confidently.] |
| [Peile Yu] | [Improve the demo version code and update the Kanban board to reflect the final debugging priorities. I will help keep the remaining software and hardware tasks organized so that the team can focus on the most important issues before the final presentation.] |
| [Jiahao Liu] | [Continue validating and improving the sensor data parsing process, especially checking whether the corrected parsing logic can produce stable and accurate readings during the demo. I will also ensure that the platform display matches the data output from the device.] |
| [Guangyao Shen] | [Complete the optimization of the key code logic and support the final validation of the data extraction workflow. I will focus on improving code stability, reducing parsing errors, and making the software side reliable enough for the final prototype demonstration.] |
| [Qizhe Tang] | [Assist with hardware preparation by checking the new equipment setup, connection stability, and compatibility with the existing prototype. I will help test whether the hardware can support the final demo without connection failure or unstable readings.] |
| [Kexu Chen] | [Organize evidence of development milestones, including survey analysis, hardware procurement, debugging records, GitHub updates, and final demo preparation materials. I will make sure the Week 10 documentation clearly shows what changed, what was tested, and what evidence supports our progress and make progress on the presentation.] |
| [Haoyi Xu] | [Assist with hardware preparation and final demo coordination by checking equipment readiness, visual presentation needs, and demonstration flow. I will help make sure the final prototype can be shown clearly and professionally during the presentation.] |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| [Yufan Shi] | [I led questionnaire collection and analysis, then summarized core user pain points for the final briefing and weekly report. I learned that user research only becomes valuable when raw survey results are translated into clear product arguments, design priorities, and presentation evidence.] |
| [Kai Feng] | [I coordinated supplier information, equipment requirements, and debugging notes for the new hardware, helping the team prepare a clearer final-demo workflow. I learned that procurement work has real product value because it affects technical feasibility, risk control, documentation quality, and confidence in the final presentation. I also made the final check for devlog content.] |
| [Peile Yu] | [I maintained the Kanban system, adjusted task tracking after the hardware delay, and assisted with code and equipment debugging preparation. I learned that collaboration tools are most useful when plans suddenly change, because they help the team refocus on urgent demo-critical tasks.] |
| [Jiahao Liu] | [I worked on platform design and preliminary device debugging, especially around the sensor data display and parsing workflow. I learned that technical problems require patience and documentation review, because a small data-format mismatch can affect the whole user-facing platform.] |
| [Guangyao Shen] | [I optimized the core code logic and helped clarify the technical progress for the weekly report. I learned that stable architecture is built through continuous refinement, and that maintainable code is essential when the team needs to debug quickly before a final demo.] |
| [Qizhe Tang] | [I supported new hardware procurement and debugging preparation by checking component suitability for the prototype. I learned that project schedules need buffer time, because delayed equipment can quickly compress testing time and force the team to reprioritize tasks.] |
| [Kexu Chen] | [I organized Dev Log files, evidence materials, and key project documents to make Week 9 progress easier to trace. I learned that documentation is not just record-keeping; it helps explain decisions, preserve evidence, and make the team’s work more credible.] |
| [Haoyi Xu] | [I followed up on hardware procurement and supported debugging preparation for the final prototype. I learned that clear communication during equipment delays is important, because timely updates help the team adjust expectations, prepare alternatives, and reduce last-minute confusion.] |

AI Tools This Week

Tools & tasks: [We used ChatGPT to support questionnaire analysis by helping us summarize qualitative responses and identify repeated user pain points. We also used Gemini as a coding assistant when troubleshooting the sensor data parsing issue with the newly arrived hardware. The AI tools helped us organize possible solutions, but the final choices were reviewed and adapted by the team.] One specific moment: [When the new hardware produced data that our original parsing logic could not handle correctly, we described the data-format problem and shared the parsing logic with Gemini. The AI suggested a bitwise-shift-based method as a possible correction. We adapted this idea into our own code and tested it as an initial fix, which helped us move closer to displaying accurate real-time sensor readings for the final demo.]

GROUP REFLECTION —  Week 11

150–250 words, written collaboratively. Add before final submission.

Guiding questions: - What did your team learn across the full Product Studio? - What would you do differently if starting again? - What was the most significant moment — technically or as a team? What did your team learn?. Think about product development process, user research, teamwork, or technical skills. What do you know now that you did not know at the start of Week 3?. We learned that product development should start from validated user needs rather than from functions alone. At first, we saw Green-Sight-AI as a plant cultivation solution. However, user research showed that non-expert growers often miss environmental changes, lack pest and disease knowledge, and forget maintenance.. Technically, we learned to turn these needs into an integrated system. Sensors collected real data, while the software displayed records, trends, risks and alerts. By connecting monitoring, pest recognition and AI recommendations, we understood that a strong prototype needs reliable implementation and user value.. What worked well?. Identify one or two things that genuinely helped your team — a workflow, a decision, a tool, or a way of working together.. Our iterative development worked well. The first hardware version could collect data, but it was not fixed on a stable board and could not transmit data to the software in real time. After testing this limitation, we built a second version with better integration and wireless transmission.. Another strength was our evidence-based workflow. Survey results and target-user analysis helped us explain why Green-Sight-AI was needed, not just what it could do. The Development Log also kept our progress organized and recorded testing, improvements and validation evidence during the timeframe.. What would you do differently?. Be honest. What slowed you down, caused rework, or produced weaker results than you hoped? What would you change if you started again?. The main issue that slowed us down was hardware-software integration. Since the first prototype lacked real-time transmission such as Wifi and cable, we spent extra time reworking the board design and software connection.. If we started again, we would test data transmission and board integration earlier instead of treating them as later improvements. We would also arrange clearer communication between team cooperation from the beginning, so we could align requirements, data formats and testing schedules smoothly..